## Slide 1: Agile Presentation
CS 250 Software Development Life Cycle
Kenneth Gollaher
15 Aug 2021

## Slide 2: Scrum Team Roles and Responsibilities
Product Owner
  Represent the Company: Spokesperson for company
  Customer’s Voice: Implements the customers needs and wants
  Decision Maker: Sifts through priorities to implement on backlog
  Designs and Develops the backlogs and User stories for each project
Scrum Master
  Coach: Aids team with improvements and provides resources
  Facilitator: Implements daily meetings and conversations
  Influencer: Works to remove obstructions and problem solver
  Leader: Reinforces agile principles
Development Team: (Testers and Developers)
  Self Organizing: create functional software from product backlog
  Cross-Functional: Skills are unison throughout the team.
  Accountable: Responsible for all software created
References: Scrum Alliance (Ed.). (n.d.). The Scrum team roles And Accountabilities [0 seu]. Scrum Alliance Resources. https://resources.scrumalliance.org/Article/scrum-team.

## Slide 3: SDLC: Agile Approach
Initiate
  Identify the scrum team members and create a project vision
  Create and prioritize the product backlog
Sprint Planning
  Plan and estimate the tasks from the product backlog
    A number is given during estimation based on task priority
  Assign tasks for current Sprint and commit to user story
Sprints/ Daily Standup
  Execution of tasks and activities within the project
  Conduct daily standup meetings (15 minutes or less)
    Review tasks and what roadblocks occur and what resources are needed to complete the Sprint
References: Scrum phases and processes. SCRUMstudy. (n.d.). https://www.scrumstudy.com/whyscrum/scrum-phases-and-processes.

## Slide 4: SDLC: Agile Approach -cont’d
Sprint Review and Retrospective
  Review of all work completed and determine ways to improve
    Lessons learned for future sprints
    Any impediments or needed resources
  Demonstrate the sprint to the Product Owner and relevant stakeholders
Release
  Approved and acceptable software released to the customer/client with all documentation completed
  Evaluate the process and apply pros and cons to the next project and sprint planning event.
References: Scrum phases and processes. SCRUMstudy. (n.d.). https://www.scrumstudy.com/whyscrum/scrum-phases-and-processes.

## Slide 5: Agile vs Waterfall Methodology
References: Santos, J. M. D. (2021, August 3). Agile vs. waterfall: Software development methodologies. Project. https://project-management.com/agile-vs-waterfall/.
Both the Agile and Waterfall methodology have the opportunity to build high-quality software. Each project will vary, and the use of either method may be useful for that team. Depending on the specifics and requirements, a team will choose the correct method for that project to deliver the best possible software.
AGILE:
Incremental and iterative approach
Separates the project into sprints
Accepts changes at any time
WATERFALL:
Linear and sequential approach
Splits the project into phases
Avoids changes once the project is started
In the SNHU Travel project, the agile methodology is more efficient due to the requirement changes from the client. In the waterfall method, the team may have had to start over, and more time would be lost. For this team, they were able to adapt to the requirement changes and implement them. The Development team can implement the requirement changes and test the software frequently for every sprint. In waterfall, the Testers aren’t involved until the end and the requirement changes may affect the endgame.

## Slide 6: Factors to Consider
Agile Approach: This approach is becoming more popular for its adaptability. If there is going to be requirement changes throughout the project, the agile method will be more effective. Since agile allows for customer involvement, it promotes for efficient communication and flexible to changes. Agile is predictable and is faster at software development.
Waterfall Approach: This approach is a better choice for those projects that deal with a whole-system approach and has a straightforward plan. This works more efficiently when the agreement of requirements are set at the beginning of the project. There is a clearer measure of progress with the waterfall method. There is limited customer engagement which can result in poor product satisfaction. Testing is done later in the project and may cause issues for the deadline goal.
References: Santos, J. M. D. (2021, August 3). Agile vs. waterfall: Software development methodologies. Project. https://project-management.com/agile-vs-waterfall

## Slide 7: References
Santos, J. M. D. (2021, August 3). Agile vs. waterfall: Software development methodologies. Project. https://project-management.com/agile-vs-waterfall/.
Scrum Alliance (Ed.). (n.d.). The Scrum team roles And Accountabilities [0 seu]. Scrum Alliance Resources. https://resources.scrumalliance.org/Article/scrum-team.
Scrum phases and processes. SCRUMstudy. (n.d.). https://www.scrumstudy.com/whyscrum/scrum-phases-and-processes.